## Slide 1: Other Governmental Project (OGP)
Quarterly Report Presentation

## Slide 2: Introduction

## Slide 3: White Earth Reservation Business Committee (RBC) Guidelines for the Expenditure and provision of Tribal Funds & Services for the Membership of the White Earth Nation

## Slide 4: Mission of the White Earth RBC:
To ensure that there is a Tribal Ordinance basis for the operation of W.E. tribal programs and gaming operations that provides a means to promote tribal economic development, self-sufficiency and a strong W.E. Tribal Government that is transparent and accountable to the White Earth Nation Membership;
To ensure that the W.E. Membership as a whole is the primary beneficiaries of the W.E. gaming and tribal program revenues.

## Slide 5: The White Earth RBC requires that the net gaming revenue and tribal program dollars be used for following purposes:
To fund tribal government operations & programs
To provide for the general welfare of the White Earth Nation & its members;
To promote tribal economic development;
To help fund the infrastructure of local government agencies.

## Slide 6: The White Earth RBC seeks to ensure that established W.E. government programs comply with the following:
The programs are created in response to a recognized tribal and/or membership need;
There is a clearly written eligibility criteria;
The program shall not discriminate by including some White Earth Nation members & excluding other members without reasonable justification.

## Slide 7: White Earth Department of Transportation Driveway Construction Program

## Slide 8: The Policy that the White Earth RBC has in place for this program covered two areas:
New driveway construction,
Maintenance work to existing driveways.

## Slide 9: Insert exh. A

## Slide 10: The criteria that the White Earth RBC put in place in order for participation for this program:
Applicant must be an enrolled White Earth tribal member and must present a valid White Earth tribal enrollment card at time of application;
The physical address for where driveway and/or repairs are to be must be within the exterior boundaries if the White Earth Reservation;
Applicant must provide proof of ownership;
The home must be a full-time residential homesite;
Seasonal homes do not qualify for program;
All balances owed must be paid in full before requesting additional services.

## Slide 11: The White Earth RBC placed the following program restrictions:
For new construction, the maximum total cost of work is $5,000.00;
The new driveway construction grant is available on a one-time basis;
Any additional work for tree removal, home foundation work or any other category work is not eligible to be paid under the driveway construction fund;
The funds are limited and will be available on a first-come, first-served basis;

## Slide 12: White Earth RBC program restrictions Continued:
The applicant is responsible for all tree removal required for driveway construction;
The applicant is responsible for payment of all costs above $5,000.00
Account balances must be paid in full
For driveways located on county roads the applicant is responsible for permits and associated fees.

## Slide 13: White Earth RBC allowed for special consideration for White Earth Nation Elders:
The tribal council has additional set-aside funds for maintenance of existing driveways for elders;
Funding is limited and elders will be served on a first-come first served basis;
Applicants are not guaranteed to get the same funds the following year for driveway maintenance.
Applicants that did not receive services will be first priority on the list.

## Slide 14: White Earth RBC restrictions for existing driveway maintenance for Non-Elders:
Members under age 55 and nondisabled are responsible for all maintenance of the driveway;
Applicant must pay 25% of the estimated cost of work before work begins and make payment arrangements for the balance.

## Slide 15: Work completed that was not in compliance with White Earth RBC:
At least 3 driveway projects were ordered to be done by Director Jeff Vivier were ether not recorded or the costs underreported on the White Earth DOT Records.
One driveway ordered done and thereafter completed on July 30, 2015 was for the son of the District One Representative. There was no supporting documentation in the file for this driveway at that time.

## Slide 16: Work completed that was not in compliance with White Earth RBC Continued:
A bill was prepared and initialed by the then Director Jeff Vivier, showing the cost of the driveway was $6,944.69, less a credit of $5,000.00 but a recent estimate of the job was $25,944.00.
The driveway program was not in place not approved by the RBC for FY 2015 but began in late 2016.

## Slide 17: Ex. J

## Slide 18: Ex. E

## Slide 19: Work completed that was not in compliance with White Earth RBC Continued:
The second driveway ordered and completed was for the daughter of the RBC District One Representative.
The driveway estimate sheet showed a cost of $8784.68.
The current estimated cost calculated was closer to $15,037.00.
When asked of the CFO f there were any payments made on this driveway, he stated there were no payments made and this was verified by the RBC Contriller.

## Slide 20: Exh. G

## Slide 21: Exh. F

## Slide 22: Work completed that was not in compliance with White Earth RBC Continued:
The third driveway ordered and completed June 2016 was reported to be done for a W. E. Tribal member’s non-member girlfriend.
The member was related to the W. E. RBC District 1 Rep.
The estimate showed the cost to be $ 3,960.92.
A current estimate showed the cost to be closer to $7,052.00.
When asked of the CFO if there were any payments made on this driveway, he stated there were no payments made & this was verified by the RBC Controller.

## Slide 23: Exh. H

## Slide 24: Exh I

## Slide 25: Exh. J

## Slide 26: Work completed that was not in compliance with White Earth RBC Continued:
Two additional driveway projects were identified;
One project was for the son-in-Law of the RBC District 3 Rep. (Kathy Goodwin) and the other was for the prior RBC Executive Assistant (Desirae Stalberger);
The projected cost on the first driveway was $2,958.76, but the actual cost was 1,160.45.
The OGP investigator was told that they did not think the person was 55 so they would be responsible for the cost of 1,160.45 for maintenance cost.

## Slide 27: The total estimated amount that should have been billed and collected on the five projects was $49,193.00
Inset exh. L

## Slide 28: Work completed that was not in compliance with White Earth RBC Continued:
Used equipment purchased after the 2016 driveway project was completed.
The Public Works Direct recalling the cost of one piece of equipment around $47,000.00.
The crew deemed it unusable and took it to a dealer to trade in for a value of $10,000.00.

## Slide 29: Exh. E

## Slide 30: Work completed that was not in compliance with White Earth RBC Continued:
All the FY 2015 and FY 2016 RBC minutes in Executive Assistant Maria Bevins office were reviewed and no authorizing resolution has been located approving the actual driveway construction.
A motion for $10,000 to cover Elder driveway repair was made, seconded and approved on April 27, 2015 and the same on October 31, 2016.
The RBC policy in place was created in response to a recognized tribal and/or member need; there was a clearly written eligibility criteria and the program as written did not discriminate by including some member and excluding other members without reasonable justification.

## Slide 31: OGP Administration Recommendation

## Slide 32: OGP administration recommendation
$42,274.00 of the $49,193.00 was the amount identified for labor, equipment usage and materials that had not been reported nor reimbursed to the BIA Roads fun on the above five projects.
Prior the BIA adjustment was made for $18,335.32 and the reported labor and equipment cost was made for $45,019.06.
We recommend that the adjustment and the transfer of unreported costs of the driveway projects be $49,193.00

## Slide 33: Exh. L

## Slide 34: OGP administration recommendation
A decision will need to be made by the RBC on whether to collect the $49,193.00 along with any other projects where payment had not been billed or paid as directed in the driveway program.
It may be very difficult to collect these funds because time has past, at a minimum we recommend that the amounts not collected be turned over to insurance.

## Slide 35: White Earth Reservation Tribal Council special meeting minutes:

## Slide 36: W.E Reservation Tribal Council Special Minutes:
October 31, 2016:
Roads needed to be added to the IRR Inventory for work or maintenance to be allowed.
Permanent residency needs to be added.
Funding that needs to be set aside for driveway construction can be split between districts and/or spit evenly.
Modification and/or information needed for new construction list, elder list and repair, maintenance list and list of applicants.
Motion carried 3 for and 0 against.

## Slide 37: W.E Reservation Tribal Council Special Minutes:
November 6, 2017:
Budget was approved, funding code needed.
Consensus was to move forward with he sliding hill & Naythwaush community park.
Warming house questioned, but depended on how much was expended on driveways last year & this year as well as man hours spent.
Crushed class 5 issue was raised, along with spend down on driveways and set backs on driveways.
Updated inventory list was requested.

## Slide 38: W.E Reservation Tribal Council Special Minutes:
December 11, 2017:
Punky requested that Umsy’s daughter’s be included.
Terry suggested a vote & asked for a roll call.
Tara voiced concern over the 45 days to prepare for defense that were initiated by the Chairman.
Punky stated driveways are nothing, embezzlement is something else.

## Slide 39: RBC Micro Loans

## Slide 40: RBC Micro Loans
Former secretary/Treasurer Tara Mason set up micro loan program starting in 2014:
Loans had no formal criteria or justification stated for the program.
No RBC approval or resolution was found for loan program in RBC minutes.
Loan amounts varied from $105.30 to $3,500.00.

## Slide 41: RBC Micro Loans
At times personal checks were written by Ms. Mason and paid directly to individuals, but most were processed through a check request for W. E. Finance.
Loan requests were to be written to the employee, but some requests were made by a 3rd party such as utility company.
Majority of checks were handled by Ms. Masons assistants and they noted who has authorized the loan by indicating ‘per Tara’ or ‘ok’d by Tara’ or ‘authorized by Tara’.

## Slide 42: RBC Micro Loans
Ms. Mason’s assistants instructed employee to go to Human Resources to fill out a payroll deduction form, which withdrew money from the employee check and paid it to the micro loan fund.
Reviewing the outstanding micro loan balances, some has negative balances.
There was not documentation of funds being paid by Ms. Mason directly to the micro loan recipient, yet the payroll production was to be taken out.

## Slide 43: RBC Micro Loans
On 8/9/2017 Tara Mason stated that the miro loans were 100% and 30,000.00 of her own money.
Late Chairman Tibbetts stated that if this is coming out of Tara’s paycheck that she will need to keep it separate from our finance department.
On 8/9/2017 Joe plumber was to follow up with Scott Omlid on questions regarding the micro loans.

## Slide 44: RBC Micro Loans
Following Late Chairman Tibbitts direction to separate the microloans from finance, 9 loans totaling $6,186.91 were given out in FY 2017 & 5 were given out totaling $6,048.76 in FY 2018.
14 loans totaling $12,235.67 were given out against Chairman Tibbetts directive.
30 individuals owe a total of $21,401.04 as of 9/30/2018.
12 individuals made no payments on their loans.
The current Net Positive balance of the microloan program is $16,720.78 as of 8/30/2018.